# Daily Scrum Meeting Minutes:

**Sprint 1**

1/23/2018

Attendees: Noel Gonzalez, Eduardo Porto, Miguel Rischmaui, Luis Granados, Gino Tuero

Start time: 11:15 AM

End time: 11:30 AM

Noel Gonzalez:

* 5 hours
* Learn React basics.
* Setup and design the database, add correct tables for currently planned features.
* It is still unclear how the database must be designed.

Eduardo:

* How many hours did I work since the last meeting?
  + 5-8 hours
* What was done since the last scrum meeting?
  + Learn react and setup
* What is planned to be done until the next scrum meeting?
  + Set up environment have user stories assigned to me
* What are the hurdles?
  + Unknown system design

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Learn React Native and Firebase through tutorials.
* What is planned to be done until the next scrum meeting?
  + Continue to do tutorials and work on assigned user story #692.
* What are the hurdles?
  + No real hurdle besides not having enough experience with React Native and the tools we will be using. Learning them will remove this hurdle.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Learning React Native and setting up environment
* What is planned to be done until the next scrum meeting?
  + Add user stories and continue learning React Native
* What are the hurdles?
  + Still not 100% comfortable with React need to continue practicing to improve.

Gino:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Learning React Native/Firebase and setting up.
* What is planned to be done until the next scrum meeting?
  + Continue doing tutorials and experimenting with React. Do work on user stories.
* What are the hurdles?
  + New to React and still not very experienced with firebase

1/24/2018

Attendees: Eduardo Porto, Miguel Rischmaui, Gino Tuero, Luis Granados, Noel Gonzalez

Start time: 11:00 AM

End time: 11:30 AM

Eduardo:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Assigned a story to me and set up environment
* What is planned to be done until the next scrum meeting?
  + Work on user story “create itinerary view”
* What are the hurdles?
  + No standard coding defined, vague system architecture, dependency on other people's work.

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continued to work on tutorials and on user story #692. Assigned user story #667, #668, #669, #670, and #686.
* What is planned to be done until the next scrum meeting?
  + Continue to work on assigned user stories #692, #667, #668, #669, #670, and #686.
* What are the hurdles?
  + Testing out #692 with no real database proves to be a tad difficult.

Gino:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Assigned a user story to myself and set up
* What is planned to be done until the next scrum meeting?
  + Work on user story “Set up cloud 9 for peer programming” particularly research the IDE and platform
* What are the hurdles?
  + Trying to establish peer to peer with a connection to GIT with push capabilities. Finding a way we can test our code with dependency on others. Still unsure about the architecture and standard coding we should apply.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Added user story #689 and #691, studied React Native
* What is planned to be done until the next scrum meeting?
  + Begin working on user story #691
* What are the hurdles?
  + The dependencies on other stories.

Noel:

* How many hours did I work since the last meeting?

3

* What was done since the last scrum meeting?

Establishing user stories with team

* What is planned to be done until the next scrum meeting?

Learn about firebase

* What are the hurdles?

unsure

1/25/2018

Attendees: Eduardo Porto, Gino Tuero, Luis Granados, Miguel Rischmau, Noel Gonzalez

Start time: 11:00 AM

End time: 11:30 AM

Gino:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Looked into Cloud 9 IDE particularly AWS and how it functions and can be used to benefit the team.
* What is planned to be done until the next scrum meeting?
  + Find the best way of acquiring the IDE and look into setting up with our GIT
* What are the hurdles?
  + Encountered some issues with the acquisition of the Cloud 9 IDE for the team as well as setting it up. Need to find more information on how it interacts with GIT.

Miguel:

* How many hours did I work since the last meeting?
  + 9
* What was done since the last scrum meeting?
  + Worked on tutorials for combining React Native and Redux. Made simple test code for user stories #667, #668, #669, #670, #686, and #692.
* What is planned to be done until the next scrum meeting?
  + Completed more tutorials on Redux and refine test code for user stories #667, #668, #669, #670, #686, and #692.
* What are the hurdles?
  + Learning Redux will take a bit of time.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on task #691. Pushed feature branch task-691 to git
* What is planned to be done until the next scrum meeting?
  + Complete task #691
* What are the hurdles?
  + Becoming accustomed to react native, had issues connecting to Expo on linux, I switched to working in windows.

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on user story “create itinerary view”, learned more react.
* What is planned to be done until the next scrum meeting?
  + Finish user story “create itinerary view”
* What are the hurdles?
  + Inexperience with react.

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Learn about firebase

* What is planned to be done until the next scrum meeting?

Setup firebase

* What are the hurdles?

Need an environment to put into practice

1/26/2018

Attendees: Miguel Rischmaui, Eduardo, Noel, Gino Tuero, Luis

Start time: 11:00AM

End time: 11:30AM

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on learning how to combine Redux with Firebase to create a more efficient authentication page.
* What is planned to be done until the next scrum meeting?
  + Continue with tutorials and incorporate that knowledge to improve the code I created for the user stories #667, #668, #669, #670, #686, and #692.
* What are the hurdles?
  + Had to backtrack before refining the previous code to learn a different and more efficient approach.

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed “create itinerary view” user story
* What is planned to be done until the next scrum meeting?
  + Create new user stories and work on them, such as merging itinerary list with itinerary view.
* What are the hurdles?
  + Dependencies

Noel:

* How many hours did I work since the last meeting?

3

* What was done since the last scrum meeting?

Learn about firebase

* What is planned to be done until the next scrum meeting?

Connect the project to Firebase

* What are the hurdles?

Need the project environment set up

Gino:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Acquired Cloud 9 Aws IDE and experimented with it through tutorials.
* What is planned to be done until the next scrum meeting?
  + Continue doing tutorials and establish a link to our GIT and test some GIT interactions.
* What are the hurdles?
  + Still not sure how to connect to our GIT and the tutorial resulted in some issues. Need to troubleshoot more to set it up properly.

Luis:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continued Working on user stories
* What is planned to be done until the next scrum meeting?
  + Continue working on user stories
* What are the hurdles?
  + Dependencies

1/29/2018

Attendees: Miguel, Gino, Noel, Luis

Start time: 11:00AM

End time: 11:30AM

Miguel:

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Continued with tutorials and found better ways of coding user stories #667, #668, #669, #670, #686, and #692.
* What is planned to be done until the next scrum meeting?
  + Attempt to merge together everyone’s working code and complete some tutorials.
* What are the hurdles?
  + Combining code will take some time because of each person’s way of coding.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + React tutorials
* What is planned to be done until the next scrum meeting?
  + Merge work and define system design
* What are the hurdles?
  + Need to meet with other team members

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Learn about firebase

* What is planned to be done until the next scrum meeting?

Connect the project to Firebase

* What are the hurdles?

Need the project environment set up

Luis:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Finished user story #689
* What is planned to be done until the next scrum meeting?
  + Complete user story #691 and merge code with other’s work/
* What are the hurdles?
  + “Unable to resolve *module*” bug in React Native is a constant issue. Learning how to use react native APIs.

Gino:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Finished set up with GIT
* What is planned to be done until the next scrum meeting?
  + Perform tests to ensure it works
* What are the hurdles?
  + Some minor problems with Cloud 9 itself due to resource restrictions

**Sprint 2**

01/31/2018

Attendees: Eduardo, Miguel, Gino, Noel, Luis

Start time: 11am

End time: 11:15am

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Sprint planning, writing user stories
* What is planned to be done until the next scrum meeting?
  + Work on “create home page” user story
* What are the hurdles?
  + Need to learn to use redux

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Planning and React navigation tutorials.
* What is planned to be done until the next scrum meeting?
  + Continue working on navigation tutorials
* What are the hurdles?
  + Need to learn React Router Flux for app navigation

Luis:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Watched React Native / redux / firebase tutorials and began itinerary user story
* What is planned to be done until the next scrum meeting?
  + Create self standing components that can be reused to create views
* What are the hurdles?
  + Having trouble understanding how to send data from one view to another

Gino:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Began work on User story #701. Watched additional tutorials on React Native, Reduc and Firebase. Wrote user stories and planned the next sprint.
* What is planned to be done until the next scrum meeting?
  + Work on “Guide hub that lists relevant guides” user story
* What are the hurdles?
  + Need to learn Redux and need more practice on React.

Noel:

* How many hours did I work since the last meeting?

6

* What was done since the last scrum meeting?

The standard tutorial, completed the first 5 sections

* What is planned to be done until the next scrum meeting?

Continue with the tutorial

* What are the hurdles?

Took time to set up, and sometimes get errors, slowing progress

2/1/2018

Attendees: Miguel, Noel, Eduardo, Gino, Luis

Start time: 11:00am

End time: 11:15am

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Tutorials for React Native Router Flux
* What is planned to be done until the next scrum meeting?
  + Continue with tutorials for React Native
* What are the hurdles?
  + Learning Router Flux will take a bit of time

Noel:

* How many hours did I work since the last meeting?

4

* What was done since the last scrum meeting?

The standard tutorial, completed section 6 and 7

* What is planned to be done until the next scrum meeting?

Continue with the tutorial and start on the other user story (because the tutorial is too long)

* What are the hurdles?

Currently getting an error I have to resolve before I can continue

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on “Create home page” US and redux tutorials
* What is planned to be done until the next scrum meeting?
  + Finish redux tutorials
* What are the hurdles?
  + Time constraints

Gino:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Watched additional tutorials on React Native, Reduc and Firebase.
* What is planned to be done until the next scrum meeting?
  + Continue with those tutorials
* What are the hurdles?
  + Need to learn Redux and need more practice on React. Firebase after.

Luis:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Watched react / redux / firebase tutorials, worked on itinerary user story
* What is planned to be done until the next scrum meeting?
  + Continue watching tutorials
* What are the hurdles?
  + While they are very informative, the tutorials are too long even on 2x speed.

2/2/2018

Attendees: Miguel, Eduardo, Luis, Gino, Noel

Start time: 11:00am

End time: 11:15am

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Finished tutorial on React-Native-Router-Flux.
* What is planned to be done until the next scrum meeting?
  + Finish the last tutorial on the course.
* What are the hurdles?
  + None yet since I am working on tutorials.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Redux tutorials
* What is planned to be done until the next scrum meeting?
  + finish home page
* What are the hurdles?
  + Time management

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Watched tutorials
* What is planned to be done until the next scrum meeting?
  + Continue tutorials and working on itinerary
* What are the hurdles?
  + Time management between watching tutorials, working on US and other classes.

Gino:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Watched additional tutorials.
* What is planned to be done until the next scrum meeting?
  + Continue with those tutorials and work in implementing blog.
* What are the hurdles?
  + Time management (other classes, tutorials and this)

Noel:

* How many hours did I work since the last meeting?

3

* What was done since the last scrum meeting?

The standard tutorial, completed the first application, along with errors leftover from last time

* What is planned to be done until the next scrum meeting?

Finish the tutorial section with firebase and redux (as required in user story), then begin work in the other user story (as opposed to spending more time on the tutorial)

* What are the hurdles?

There is still a lot to go over before the second user story is started, and the sprint is coming to a close.

2/5/2018

Attendees: Eduardo, Noel, Miguel, Luis, Gino

Start time: 11:00am

End time: 11:15am

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Home page
* What is planned to be done until the next scrum meeting?
  + Finish home page
* What are the hurdles?
  + Time management

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Started 2nd application

* What is planned to be done until the next scrum meeting?

Continue with the tutorial

* What are the hurdles?

Lack of time before sprint end

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continue working on tutorials and learning React-Native-Router-Flux for navigation.
* What is planned to be done until the next scrum meeting?
  + Try to finish the course tutorial on Navigation and update the Feature Documents.
* What are the hurdles?
  + There was some errors while doing the tutorials that slowed down my pace.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continued watching tutorials and working on itinerary feature
* What is planned to be done until the next scrum meeting?
  + Continue tutorials
* What are the hurdles?
  + Time management

Gino:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Watched additional tutorials, began working on the format of the blog form
* What is planned to be done until the next scrum meeting?
  + Continue with those tutorials
* What are the hurdles?
  + Time management (other classes, tutorials and this)

02/06/2018

Attendees: Luis, Eduardo, Miguel, Noel, Gino

Start time: 11:00am

End time: 11:15am

Luis:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Completed the itinerary view and continued react native tutorial
* What is planned to be done until the next scrum meeting?
  + Complete the Expanded Itinerary View and watch react native tutorials
* What are the hurdles?
  + Ensuring that we all work with the same coding standards, time management, and a lack of pushing to our feature branches (me included) making it difficult to track progress

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Home page
* What is planned to be done until the next scrum meeting?
  + Finish home page
* What are the hurdles?
  + Time management

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Finished the entire course tutorial on React and Redux.
* What is planned to be done until the next scrum meeting?
  + Work on my assigned user story.
* What are the hurdles?
  + Will be starting my own user story so there are no hurdles for now.

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Worked on the second application

* What is planned to be done until the next scrum meeting?

Start work on the other user story (actual app feature)

* What are the hurdles?

I may lack the required knowledge to complete it.

Gino:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Watched additional tutorials, still working on form format
* What is planned to be done until the next scrum meeting?
  + Continue with tutorials
* What are the hurdles?
  + Time management (other classes, tutorials and this), finding a better way to implement blog

02/07/2018

Attendees: Miguel, Luis, Gino, Eduardo, Noel

Start time: 11:00am

End time: 11:15am

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on assigned user story.
* What is planned to be done until the next scrum meeting?
  + Continue working on my assigned user story.
* What are the hurdles?
  + Having difficulties using the template I created for the user profile. Taking longer than expected to correctly code and rearrange it.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Learned redux and refactored code to use redux, restructured the database JSON to include events
* What is planned to be done until the next scrum meeting?
  + Work on the event view aspect of the itinerary
* What are the hurdles
  + Refactoring all code to use redux take a lot of time but should be beneficial later.

Gino:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Watched tutorials and looked into ways of improving form required fields. Established the required data input the user needs.
* What is planned to be done until the next scrum meeting?
  + Finish tutorials on react and watch redux and navitation tutorials and try to test applying them for the blog.
* What are the hurdles?
  + Time management. Setting up ways to test is a little complicated without a database.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Work on home page, tutorials
* What is planned to be done until the next scrum meeting?
  + Wrap up home page start map of japan.
* What are the hurdles?
  + Time, there might not be enough time to finish the map of japan.

Noel:

* How many hours did I work since the last meeting?

6

* What was done since the last scrum meeting?

Learned about firebase, started rails API, started cities/regions/events structure

* What is planned to be done until the next scrum meeting?

Have a working API for testing and display purposes

* What are the hurdles?

None, I have time and I am an expert on today’s subject

02/08/2018

Attendees: Miguel, Noel, Eduardo, Luis, Gino

Start time: 11:00am

End time: 11:15am

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on assigned user story.
* What is planned to be done until the next scrum meeting?
  + Continue working on my assigned user story using a new template I will be making.
* What are the hurdles?
  + Previous hurdles are being removed by making a new template.

Noel:

* How many hours did I work since the last meeting?

6

* What was done since the last scrum meeting?

Finished data API

* What is planned to be done until the next scrum meeting?

Start work on the other user story

* What are the hurdles?

n/a

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Watched tutorials on navigation and worked on forms
* What is planned to be done until the next scrum meeting?
  + Finish the forms and continue tutorials and see if anything can be used to improve forms
* What are the hurdles?
  + Time and unsure if the forms are final or as effective as they could be or if they can be improved. Time limitations might not allow me to implement navigation between forms this sprint.

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Checked in homepage
* What is planned to be done until the next scrum meeting?
  + Work on documentation and Japan map
* What are the hurdles?
  + Time constraints

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on event view user story
* What is planned to be done until the next scrum meeting?
  + Complete event view
* What are the hurdles?
  + Time management, the estimation of the sprint workload may have been off

02/09/2018

Attendees: Gino, Miguel, Noel, Luis, Eduardo

Start time: 11:00AM

End time: 11:15AM

Gino:

* How many hours did I work since the last meeting?
  + 11
* What was done since the last scrum meeting?
  + Worked on generating the guide page and watched tutorials as a guide.
* What is planned to be done until the next scrum meeting?
  + Fix a crippling error with importing the data for testing, if there is time create a form for user input.
* What are the hurdles?
  + Encountered problems with testing the code.

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on documentation
* What is planned to be done until the next scrum meeting?
  + Merge features
* What are the hurdles?
  + Need to meet with other team members

Miguel:

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Finished creating the User Profile page.
* What is planned to be done until the next scrum meeting?
  + Merge everyone’s working code.
* What are the hurdles?
  + Code merging might create errors.

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Finished the user story about creating the cities/regions section, will probably need to be revised to fit with the other’s work

* What is planned to be done until the next scrum meeting?

Work on finishing the tutorial

* What are the hurdles?

Tutorial is very long, and im slow working with react still

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on event view
* What is planned to be done until the next scrum meeting?
  + Complete event view
* What are the hurdles?
  + Time management

02/12/2018

Attendees: Miguel, Noel, Gino, Luis, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Successfully merged most of the team’s code and pushed it into GitHub. Modified some code to make it more efficient. Worked on my feature documentation.
* What is planned to be done until the next scrum meeting?
  + Prepare for the presentation and research design capabilities for the application.
* What are the hurdles?
  + No hurdles.

Noel:

* How many hours did I work since the last meeting?

5

* What was done since the last scrum meeting?

Resolved some issues with the regions/cities that was causing it to not work properly, and advanced through the tutorial

* What is planned to be done until the next scrum meeting?

Finish the first part of the tutorial (in accordance to the user story), and merge the regions/cities part, and do the user story doc

* What are the hurdles?

Tutorial is very long, and im slow working with react still, I very likely did not do the region/cities part as I should have due to lack of knowledge. I will have to revise it later.

Gino:

* How many hours did I work since the last meeting?
  + 10
* What was done since the last scrum meeting?
  + Finished the guide page with buttons to interact with
* What is planned to be done until the next scrum meeting?
  + Prepare documentation.
* What are the hurdles?
  + Encountered some problems with the form structure and with git itself

Luis:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Finished the Itinerary view, and the add itinerary form
* What is planned to be done until the next scrum meeting?
  + Work on the event view and the itinerary form
* What are the hurdles?
  + React-Native / Redux / Firebase have a lot of moving parts so it is difficult to follow sometimes.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Merging the teams features
* What is planned to be done until the next scrum meeting?
  + Have everything ready for sprint planning
* What are the hurdles?
  + Need to have enough time for the meetings

**Sprint 3**

02/14/2018

Attendees: Miguel, Luis, Gino, Eduardo, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Research how to upload files using Firebase Storage.
* What is planned to be done until the next scrum meeting?
  + Work on learning how to upload pictures for the user profile page and update the code to allow users to upload and retrieve a picture.
* What are the hurdles?
  + Uploading pictures from a phone can be bit tricky to learn and code.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Created application mockup redesign of the Itinerary feature
* What is planned to be done until the next scrum meeting?
  + Begin working on implementing the mockup
* What are the hurdles?
  + Refactoring code to show new design model

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Took user story #707 and #708 Looked into navigation.
* What is planned to be done until the next scrum meeting?
  + Create new a page for creating an event
* What are the hurdles?
  + Still understanding navigation, need to try and make code more concise

Eduardo:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Write user story and planning
* What is planned to be done until the next scrum meeting?
  + Learn UI design requirements
* What are the hurdles?
  + Time constraints

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Finishing tutorial user story

* What is planned to be done until the next scrum meeting?

Finish it finally

* What are the hurdles?

n/a

02/15/2018

Attendees: Miguel, Gino, Eduardo, Luis, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Researched on how to upload and retrieve user profile pictures.
* What is planned to be done until the next scrum meeting?
  + Ignore storage due to complexity and instead work on updating the authentication code.
* What are the hurdles?
  + Firebase storage is tricky and is taking long to understand.

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Began developing the format for the page that creates new page
* What is planned to be done until the next scrum meeting?
  + Work more on the create a page and link the page to buttons
* What are the hurdles?
  + Need to practice more with navigation since it gives errors with props sometimes.

Eduardo:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + UI research
* What is planned to be done until the next scrum meeting?
  + Design UI components
* What are the hurdles?
  + Need to use common components

Luis:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Finished UI mockup
* What is planned to be done until the next scrum meeting?
  + Begin working on implementing mockup
* What are the hurdles?
  + Time management

Noel:

* How many hours did I work since the last meeting?

2

* What was done since the last scrum meeting?

Finished tutorial user story

* What is planned to be done until the next scrum meeting?

Go through other important topics (redux, etc)

* What are the hurdles?

n/a

02/16/2018

Attendees: Miguel, Noel, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Researched some coding methods to add to the authentication code and worked an updating the user profile code.
* What is planned to be done until the next scrum meeting?
  + Continue working on assigned user stories.
* What are the hurdles?
  + Firebase storage

Noel:

* How many hours did I work since the last meeting?

5

* What was done since the last scrum meeting?

Go through all redux sections in tutorial (second user story)

* What is planned to be done until the next scrum meeting?

Keep going through it, firebase as a data storage specifically is of importance due to my assignment

* What are the hurdles?

n/a

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Watched navigation tuturials and worked on page
* What is planned to be done until the next scrum meeting?
  + Finish tutorial on navigation and page and work on buttons
* What are the hurdles?
  + Time management in watching tutorials and working along with classes.

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

02/19/2018

Attendees: Gino, Miguel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Created page format roughly and worked on buttons
* What is planned to be done until the next scrum meeting?
  + Fix up page and add button functionality
* What are the hurdles?
  + Time management and some functionality issues with buttons or the code.

Miguel:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Worked on user profile.
* What is planned to be done until the next scrum meeting?
  + Continue working on assigned user stories.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Designed drawer component
* What is planned to be done until the next scrum meeting?
  + Documentation and new homepage
* What are the hurdles?
  + Merging conflicts

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

02/20/2018

Attendees: Miguel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Worked on updating the user profile page.
* What is planned to be done until the next scrum meeting?
  + Continue working on assigned user stories.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Finished drawer component
* What is planned to be done until the next scrum meeting?
  + Finish documentation
* What are the hurdles?
  + Potential changes need to be done to the component

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Tried to attach the buttons with the new pages
* What is planned to be done until the next scrum meeting?
  + Work on improving the create page and the button interaction
* What are the hurdles?
  + Attaching buttons to the new page causing some errors.

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

02/21/2018

Attendees: Miguel, Luis, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on updating the user profile page and researched design capabilities.
* What is planned to be done until the next scrum meeting?
  + Continue working on assigned user stories and test out React-Native-Elements.
* What are the hurdles?
  + N/A

Luis:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Event view
* What is planned to be done until the next scrum meeting?
  + Continue working on Event View
* What are the hurdles?
  + Time management

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Tried to fix the button functionality to create a page. Watched tutorials to see if i can find a solution.
* What is planned to be done until the next scrum meeting?
  + Fix the buttons and fix up the create page.
* What are the hurdles?
  + For testing i need to figure out where to store the info provided to create the page.

Eduardo:

* How many hours did I work since the last meeting?
  + 0
* What was done since the last scrum meeting?
  + N\A
* What is planned to be done until the next scrum meeting?
  + Finish documentation
* What are the hurdles?
  + Didn’t have time

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

02/22/2018

Attendees: Miguel, Eduardo, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Researched design capabilities using React-Native-Elements.
* What is planned to be done until the next scrum meeting?
  + Continue working on assigned user stories and test out React-Native-Elements.
* What are the hurdles?
  + Time constraints for this sprint.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Mockup of homepage
* What is planned to be done until the next scrum meeting?
  + Check In homepage
* What are the hurdles?
  + time

Gino:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Fixed error with buttons
* What is planned to be done until the next scrum meeting?
  + Put together the pages
* What are the hurdles?
  + Don't have an extensive understanding of React Navigation as there are probably better ways to do this

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

02/23/2018

Attendees: Miguel, Noel, Gino, Eduardo, Luis

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Researched design capabilities using React-Native-Elements and applied some to the Login Page and User Profile Page
* What is planned to be done until the next scrum meeting?
  + Continue working on assigned user stories and test out React-Native-Elements. Also work on documentation.
* What are the hurdles?
  + Time constraints for this sprint.

Noel:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Finished redux and lists in the tutorial user story
* What is planned to be done until the next scrum meeting?
  + Finish the part of firebase as a datastore, and adapt the regions user story to use it. Finally, change the regions user story to reflect domain specifications. Also take care of the documentation.
* What are the hurdles?
  + Will be done in the weekend so it may not be all done as expected.

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + watched tutorials on combining the pages and wrote the code.
* What is planned to be done until the next scrum meeting?
  + Fix the code as it doesnt work right now due to an unknown error. Will look into whats causing it
* What are the hurdles?
  + Ran into a strange error that i have yet to figure out why will correct it.

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Attempted to fix issue with status bar
* What is planned to be done until the next scrum meeting?
  + Finish fixing issue with status bar
* What are the hurdles?
  + Fix need to be least impactful to the rest of the app.

Luis:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on displaying event from json, and inserting into firebase
* What is planned to be done until the next scrum meeting?
  + Continue working on event view
* What are the hurdles?
  + Time management

02/26/2018

Attendees: Miguel, Noel, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 0
* What was done since the last scrum meeting?
  + Was not able to work on project.
* What is planned to be done until the next scrum meeting?
  + Work on documentation.
* What are the hurdles?
  + Time constraints for this sprint.

Gino:

* How many hours did I work since the last meeting?
  + 11
* What was done since the last scrum meeting?
  + Finished fixing a few bugs and making the Blog display and work with buttons. Fixed a bug with GIT.
* What is planned to be done until the next scrum meeting?
  + Work on documentation and add some last touches to the feature
* What are the hurdles?
  + GIT proved very problematic and made it impossible to test due to a branching error that had no apparent solution besidies uninstalling and reinstaling several packages.

<Name>:

* How many hours did I work since the last meeting?
  + 10
* What was done since the last scrum meeting?
  + Finished with the tutorials, briefly went over everything except firebase as datastore
* What is planned to be done until the next scrum meeting?
  + Since there is not enough time to do the feature user story, ill take the last 2 days just finishing the firebase sections and hopefully be ready to work quickly.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implemented drawer
* What is planned to be done until the next scrum meeting?
  + Merge with other features
* What are the hurdles?
  + Drawer with router-flux is limited in it’s features. Other better navigation tools with more extensive drawer components exist but using them would complicate our navigation.

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Sprint 4**

02/28/2018

Attendees:　Gino, Noel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Claimed user story #715 and began researching implementation
* What is planned to be done until the next scrum meeting?
  + Improve the way guides are pulled from the file and seen. Considering updating the guide list to be more appealing. Finish documentation
* What are the hurdles?
  + Looking into how to do the displaying of the guides.

Noel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Did mockup of new features
* What is planned to be done until the next scrum meeting?
  + The docs
* What are the hurdles?
  + n/a

Eduardo:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Finished docs
* What is planned to be done until the next scrum meeting?
  + Mockup for map
* What are the hurdles?
  + Balsamic might not have items to represent this specific design

03/01/2018

Attendees:　Gino, Miguel, Noel, Eduardo, Luis

Start time: 11:00AM

End time: 11:15AM

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Made diagrams for documentation
* What is planned to be done until the next scrum meeting?
  + Make a mock up for this sprint
* What are the hurdles?
  + Need to figure out how to open guides from a list in expanded view

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on LoginForm using React-Native-Elements.
* What is planned to be done until the next scrum meeting?
  + Continue working on LoginForm using the imported library for design and work on the mock visual.
* What are the hurdles?
  + N/A

Noel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Made diagrams for documentation
* What is planned to be done until the next scrum meeting?
  + finish diagrams and begin on region page
* What are the hurdles?
  + I have to make sure I follow the standard, and make transitions smooth within the app.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Design format for map
* What is planned to be done until the next scrum meeting?
  + Start making the map
* What are the hurdles?
  + Unfamiliarity with svg’s

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed the components available in react-native-elements and worked on the design of the forms
* What is planned to be done until the next scrum meeting?
  + Continue working on event forms
* What are the hurdles?
  + N/A

03/2/2018

Attendees: Gino, Noel, Miguel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Gino:

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Created a mock up of the final concept of the guide
* What is planned to be done until the next scrum meeting?
  + Watch guides on firebase and props and maybe some redux.
* What are the hurdles?
  + Watching guides takes time

Noel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Finished the documentation for sprint 4 and ironed out features
* What is planned to be done until the next scrum meeting?
  + Work on region page
* What are the hurdles?
  + Merged app currently not running on my pc

Miguel:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Work on LoginForm and complete mock-up for it.
* What is planned to be done until the next scrum meeting?
  + Continue working on LoginForm and finish adding the small functionalities.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Worked on map
* What is planned to be done until the next scrum meeting?
  + Have a functional map
* What are the hurdles?
  + Too many option on how to approach the problem

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/05/2018

Attendees: Noel, Miguel, Luis, Eduardo

Start time: 11:00AM

End time: 11:15AM

Noel:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Stuck trying to fix issues with installation of the current app on my pc
* What is planned to be done until the next scrum meeting?
  + Do the presentation and solve the issues.
* What are the hurdles?
  + I dont know what the issue is.

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on updating LoginForm and adding functionalities.
* What is planned to be done until the next scrum meeting?
  + Finish working on the LoginForm.
* What are the hurdles?
  + N/A

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on improving current visual of the guide page before proceeding
* What is planned to be done until the next scrum meeting?
  + Look into adding guide views
* What are the hurdles?
  + Firebase is giving me trouble atm

Luis:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Worked to improve the user interface of my user stories
* What is planned to be done until the next scrum meeting?
  + Continue working on UI
* What are the hurdles?
  + Time management

Eduardo:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Create sample svg to test interaction
* What is planned to be done until the next scrum meeting?
  + Finish sample svg
* What are the hurdles?
  + Never worked with svgs

03/06/2018

Attendees: Miguel, Luis, Gino, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Almost finished with LoginForm 1.0. Need to add one more error message functionality.
* What is planned to be done until the next scrum meeting?
  + Add the last error message functionality to the LoginForm 1.0 and start learning how to use Firebase as a storage for the UserProfile picture.
* What are the hurdles?
  + N/A

Luis:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continu
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Looked into implenenting guide views with some additional tutorials
* What is planned to be done until the next scrum meeting?
  + Watch more of the tutorials and put the info passed in an array
* What are the hurdles?
  + Need to watch more guides to proceed

Noel:

* How many hours did I work since the last meeting?
  + 4 (not on project itself though)
* What was done since the last scrum meeting?
  + Work on presentation
* What is planned to be done until the next scrum meeting?
  + Fix issues installing the application
* What are the hurdles?
  + Dont know what the issues are

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/07/2018

Attendees: Miguel, Eduardo, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Finished LoginForm 1.0 and will be starting UserProfile 1.0.
* What is planned to be done until the next scrum meeting?
  + Start UserProfile 1.0 and use Firebase as a data storage.
* What are the hurdles?
  + Firebase data storage will be tricky.

Gino:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Watched tutorials and tried to implement the guide page with an array
* What is planned to be done until the next scrum meeting?
  + Fix a bug that was encountered preventing any rendering
* What are the hurdles?
  + Encountered several bugs

Eduardo:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Map design
* What is planned to be done until the next scrum meeting?
  + Finish map
* What are the hurdles?
  + Have to draw by hand

Noel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Troubleshooting the installation of the current app on pc
* What is planned to be done until the next scrum meeting?
  + Continue to do that
* What are the hurdles?
  + n/A

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/08/2018

Attendees: Miguel, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Research how to use Firebase as a storage.
* What is planned to be done until the next scrum meeting?
  + Continue learning how to use Firebase as a storage.
* What are the hurdles?
  + React-native-fetch-blob does not currently work with Expo. Trying to find a way to make it work.

Gino:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + worked on fixing the bug
* What is planned to be done until the next scrum meeting?
  + Work more on figuring out what is causing the bug
* What are the hurdles?
  + The problem seems to be specific so there is little info about it and i have to look more into it

Noel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Get the current app working properly on the simulator
* What is planned to be done until the next scrum meeting?
  + Start implementing the user story I made docs for
* What are the hurdles?
  + n/a

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/09/2018

Attendees: Miguel, Eduardo, Noel, Gino, Luis

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Research how to use Firebase as a storage, finished mock-up for LoginForm 1.0 and UserProfile 1.0, and researched user profile designs.
* What is planned to be done until the next scrum meeting?
  + Work on UserProfile 1.0.
* What are the hurdles?
  + React-native-fetch-blob does not currently work with Expo and has issues with React Native. React Native should have the functionality next month. Will skip adding profile picture.

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Fixed the bug but cant get the new additions to show though
* What is planned to be done until the next scrum meeting?
  + Will figure out if it has to do with the packages not beIng Installed properly
* What are the hurdles?
  + The error is hard to find info on so i am mostly testing things blind to see if they fix it

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Draw map
* What is planned to be done until the next scrum meeting?
  + See if it is possible to animate the map
* What are the hurdles?
  + Inexperience with svgs.

Noel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Mostly went through the code to see what others did and understand it, in order to come up with a solution that synergizes well with code already written
* What is planned to be done until the next scrum meeting?
  + Work on region page
* What are the hurdles?
  + n/a

Luis:

* How many hours did I work since the last meeting?
  + 16
* What was done since the last scrum meeting?
  + Completed the itinerary list, itinerary view, event list, and event view
* What is planned to be done until the next scrum meeting?
  + Continue working on create event and create Itinerary forms and begin to connect to firebase.
* What are the hurdles?
  + Everytime I work on the itinerary feature it gets more complex. It requires more work than expected, Therefore sprint estimations are difficult.

03/19/2018

Attendees: Miguel, Eduardo, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Worked on UserProfile 1.0.
* What is planned to be done until the next scrum meeting?
  + Finish UserProfile 1.0, the documentation for my two user stories, and merge code for the demo tomorrow.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Finished the map
* What is planned to be done until the next scrum meeting?
  + Documentation
* What are the hurdles?
  + time

Gino:

* How many hours did I work since the last meeting?
  + 9
* What was done since the last scrum meeting?
  + Created subcategories within the list of categories
* What is planned to be done until the next scrum meeting?
  + Need to try and fix an error with redux that doesn’t allow Connect to work.
* What are the hurdles?
  + I have no idea why Connect is having issues could be syntax or could be the redux installation package on my end.

Noel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Turned region/pref user story to use redux/firebase
* What is planned to be done until the next scrum meeting?
  + Fix the errors currently affecting it
* What are the hurdles?
  + Not sure how to

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Sprint 5**

03/21/2018

Attendees: Miguel, Eduardo, Noel, gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Plan for Sprint 5, work on documentation, and work on LoginForm.
* What is planned to be done until the next scrum meeting?
  + Finish documentation and work on LoginForm 2.0.
* What are the hurdles?
  + Documentation is a bit tricky.

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Planning and design
* What is planned to be done until the next scrum meeting?
  + Redesign homepage
* What are the hurdles?
  + Consistent design

<Name>:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Setup sister app and implemented create blog
* What is planned to be done until the next scrum meeting?
  + Implement show and index for blogs
* What are the hurdles?
  + N/A

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Look into fixing redux bug
* What is planned to be done until the next scrum meeting?
  + Try a few methods to fix it
* What are the hurdles?
  + Broad set of possible errors

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/22/2018

Attendees: Miguel, Eduardo, Noel, Luis

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Finished documentation and work on LoginForm 2.0.
* What is planned to be done until the next scrum meeting?
  + Continue working on LoginForm 2.0.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on homepage
* What is planned to be done until the next scrum meeting?
  + Finish homepage, work on documentation
* What are the hurdles?
  + Good design

Noel:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Implemented show and index (RESTful actions) for blogs
* What is planned to be done until the next scrum meeting?
  + Implement edit, and delete for blogs (RESTful)
* What are the hurdles?
  + May have to pushback those 2 actions until the meeting after

Luis:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on creating itinerary form
* What is planned to be done until the next scrum meeting?
  + Complete create itinerary form
* What are the hurdles?
  + Working with firebase

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Tried some fixes
* What is planned to be done until the next scrum meeting?
  + Found a way to get it working again but not as intended
* What are the hurdles?
  + Need to update the code

03/23/2018

Attendees: Miguel, Noel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on LoginForm 2.0
* What is planned to be done until the next scrum meeting?
  + Continue working on LoginForm 2.0
* What are the hurdles?
  + N/A

Noel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Fix some issues with previous features
* What is planned to be done until the next scrum meeting?
  + Implement edit, and delete for blogs (RESTful)
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on homepage
* What is planned to be done until the next scrum meeting?
  + Continue work on home page
* What are the hurdles?
  + none

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/26/2018

Attendees: Miguel, Luis, Eduardo, Gino, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Cleaned up code for LoginForm 2.0, fixed conditional error messages, added more functionality, and created custom splash screen.
* What is planned to be done until the next scrum meeting?
  + Continue working on LoginForm 2.0.
* What are the hurdles?
  + N/A

Luis:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Reviewed material for connecting code to firebase, began working on doing so.
* What is planned to be done until the next scrum meeting?
  + Continue working to connect to firebase
* What are the hurdles?
  + Time Management

Eduardo:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on homepage
* What is planned to be done until the next scrum meeting?
  + Finish homepage
* What are the hurdles?
  + New UI design

<Name>:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Looked into possible solutions for the bug
* What is planned to be done until the next scrum meeting?
  + Fix the bug
* What are the hurdles?
  + I’m aware of solutions for the error but i may need assistance fixing it

Noel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Fix issues and make things more eye friendly
* What is planned to be done until the next scrum meeting?
  + Implement edit, and delete for blogs (RESTful)
* What are the hurdles?
  + N/A

03/27/2018

Attendees: Miguel, Eduardo, Gino, Noel

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on LoginForm 2.0 and looked into uploading user pictures.
* What is planned to be done until the next scrum meeting?
  + Continue researching on how to upload user pictures.
* What are the hurdles?
  + Getting user pictures is tricky.

Eduardo:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Added plus button to homepage
* What is planned to be done until the next scrum meeting?
  + Finish homepage pick up new user story
* What are the hurdles?
  + Need to learn how itineraries is being implemented

Gino:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Fixed the bug with the help of Luis
* What is planned to be done until the next scrum meeting?
  + Add the intended features the bug wasn’t allowing
* What are the hurdles?
  + Time

Noel:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Implemented edit, and delete for blogs (RESTful)
* What is planned to be done until the next scrum meeting?
  + Do all restful actions for trips and users
* What are the hurdles?
  + n/a

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/28/2018

Attendees: Miguel, Gino, Luis, Noel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Researched how to upload photos, meeting with the group, and pushed current changes into a branch.
* What is planned to be done until the next scrum meeting?
  + Continue solving ways to upload user pictures.
* What are the hurdles?
  + Git merging errors

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Made it so subcategory only displays relevant objects from the database that is decided per category. Allowed the subcategory objects to drop down when pressed. Added a simple spinner.
* What is planned to be done until the next scrum meeting?
  + Link it to firebase
* What are the hurdles?
  + No idea how so im going to have to look into it.

Luis:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Helped Gino fix bugs in code, worked on Create itinerary feature
* What is planned to be done until the next scrum meeting?
  + Continue working on create itinerary, linking to firebase
* What are the hurdles?
  + Time management

Noel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Fix an issue with the update method causing duplicates
* What is planned to be done until the next scrum meeting?
  + Add restful actions to other data
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Made plus button functional
* What is planned to be done until the next scrum meeting?
  + Finish plus button
* What are the hurdles?
  + Need to decide on styles

03/29/2018

Attendees: Miguel, Noel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Researched how to upload photos, figured out the issues with most ways of uploading, and tested out test code to upload.
* What is planned to be done until the next scrum meeting?
  + Continue working on uploading pictures.
* What are the hurdles?
  + Expo has different ways of working than other styles of React Native.

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Looked into setting up with firebase
* What is planned to be done until the next scrum meeting?
  + Attempt setting it up and watch more videos
* What are the hurdles?
  + Time

Noel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Add restful actions to users
* What is planned to be done until the next scrum meeting?
  + Finish adding them
* What are the hurdles?
  + Firebase treats user data differently

Eduardo:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Finished plus button
* What is planned to be done until the next scrum meeting?
  + Work on documentation
* What are the hurdles?
  + time

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

03/30/2018

Attendees: Miguel, Noel, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Completed test code to upload user pictures. Does not currently work with Firebase through Expo but works with other tools such as Amazon Storage.
* What is planned to be done until the next scrum meeting?
  + Work on documentation, work on poster for presentation, and pick up another user story to work on.
* What are the hurdles?
  + Will wait for Expo to update to SDK 26 that will have Blob implementation. It should come out very soon. Then will finally be able to correctly implement user photo uploads.

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Did some setting up with firebase
* What is planned to be done until the next scrum meeting?
  + Need to continue setting up and checking everything is working properly
* What are the hurdles?
  + Not experienced in firebase so its more difficult than usual

Noel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Made the sister application look better and added in itineraries
* What is planned to be done until the next scrum meeting?
  + Add additional functionality to users and itineraries(restful actions not complete), work on documentation, work on poster
* What are the hurdles?
  + n/a

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + documentation
* What is planned to be done until the next scrum meeting?
  + Finish documentation
* What are the hurdles?
  + none

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/02/2018

Attendees: Miguel, Luis, Gino, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 10
* What was done since the last scrum meeting?
  + Worked on uploading user pictures since Blob support was released, helped Gino and Luis with their code, and work on poster for presentation.
* What is planned to be done until the next scrum meeting?
  + Work on poster for presentation and work on documentation.
* What are the hurdles?
  + Time due to late release of Blob support.

Luis:

* How many hours did I work since the last meeting?
  + 14
* What was done since the last scrum meeting?
  + Finished create itineraries. Itineraries can now be stored on firebase. Was able to fix adding list of events in itinerary
* What is planned to be done until the next scrum meeting?
  + Work on reading from firebase to pull itineraries.
* What are the hurdles?
  + There are a lot of moving parts and classes that need to be connected using redux at the moment making it difficult to proceed.

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Pushed work to GIT and pulled everyones work to set up the environment for the new iteration of the app
* What is planned to be done until the next scrum meeting?
  + Implement firebase writing
* What are the hurdles?
  + Format of the database structure is not something concrete yet

Eduardo:

* How many hours did I work since the last meeting?
  + 0
* What was done since the last scrum meeting?
  + Finished documentation
* What is planned to be done until the next scrum meeting?
  + Planning for next sprint
* What are the hurdles?
  + none

**Sprint 6**

04/04/2018

Attendees: Miguel, Gino, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 11
* What was done since the last scrum meeting?
  + Collaborated with teammates to work on code, created common file to upload pictures to Firebase, work on uploading pictures to UserProfile.
* What is planned to be done until the next scrum meeting?
  + Continue working on uploading and displaying pictures
* What are the hurdles?
  + N/A

Gino:

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Implemented writing to Firebase in some way
* What is planned to be done until the next scrum meeting?
  + Figure out the database structure
* What are the hurdles?
  + The structure might change the way the current code works so I might have to modify it

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Begun work on filtering itineraries
* What is planned to be done until the next scrum meeting?
  + Finish filtering
* What are the hurdles?
  + Need to change data

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/05/2018

Attendees: Miguel, gino, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Work on UserProfile 2.0
* What is planned to be done until the next scrum meeting?
  + Continue working on UserProfile 2.0
* What are the hurdles?
  + setState is not re-rendering the correct pictures.

Gino:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Figured some of the database structure
* What is planned to be done until the next scrum meeting?
  + Need to optomize how it is retreived
* What are the hurdles?
  + Reading from the database

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Work on filters
* What is planned to be done until the next scrum meeting?
  + Finish filters
* What are the hurdles?
  + Queries can have multiple clauses

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/06/2018

Attendees: Miguel, gino, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Worked on UserProfile 2.0 and collaborated with group.
* What is planned to be done until the next scrum meeting?
  + Continue working on UserProfile 2.0
* What are the hurdles?
  + N/A

Gino:

* How many hours did I work since the last meeting?
  + 9
* What was done since the last scrum meeting?
  + updated the merge and looked into reading from firebase
* What is planned to be done until the next scrum meeting?
  + Need to fix up the database structure and improve aesthetics
* What are the hurdles?
  + Reimplementing how the code retreives data

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished filters
* What is planned to be done until the next scrum meeting?
  + Work on itinerary start
* What are the hurdles?
  + Changing data format used by others

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/09/2018

Attendees: Miguel, Gino, Eduardo

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 0
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Work on poster
* What are the hurdles?
  + Phone having big issues.

Gino:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on a few designs for guide aesthetics
* What is planned to be done until the next scrum meeting?
  + Work on reading
* What are the hurdles?
  + Firebase reading might be complicated

Eduardo:

* How many hours did I work since the last meeting?
  + 0
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Work on itinerary start
* What are the hurdles?
  + Changing data format used by others

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/10/2018

Attendees: Miguel, Eduardo, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on poster and presentation
* What is planned to be done until the next scrum meeting?
  + Work on User Profile to fix errors.
* What are the hurdles?
  + Time constraints

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on poster
* What is planned to be done until the next scrum meeting?
  + Work on itinerary start
* What are the hurdles?
  + Changing data format used by others

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Fixed database structure bug
* What is planned to be done until the next scrum meeting?
  + Fix how data is written
* What are the hurdles?
  + Reading and writing are giving trouble with how the code is

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/11/2018

Attendees: Miguel, Eduardo, Luis, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Work on UserProfile 2.0.
* What is planned to be done until the next scrum meeting?
  + Figure out a different way of updating so that re-rendering doesn’t occur multiple times.
* What are the hurdles?
  + Time constraints

Eduardo:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on itinerary start
* What is planned to be done until the next scrum meeting?
  + Continue itinerary start
* What are the hurdles?
  + Need to coordinate with others

Luis:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Worked on refactoring the itinerary actions and reducers to better match that of my teammates features.
* What is planned to be done until the next scrum meeting?
  + Work on the Create Itinerary form.
* What are the hurdles?

Gino:

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Fixed writing
* What is planned to be done until the next scrum meeting?
  + Make it so when adding to the database it clears the array used so on further adds it doesnt add old objects
* What are the hurdles?
  + Its not clearing the array when the state is reset which is irregular behavior

04/12/2018

Attendees: Miguel, Eduardo, Luis, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on UserProfile 2.0 and researched about favoriting itineraries.
* What is planned to be done until the next scrum meeting?
  + Continue researching about favoriting.
* What are the hurdles?
  + N/A

Eduardo:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Discussed necessary changes to database
* What is planned to be done until the next scrum meeting?
  + Work on itinerary start
* What are the hurdles?
  + dependancies

Luis:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Worked on adding input validation to the Create Itinerary form.
* What is planned to be done until the next scrum meeting?
  + Implement feature to add images to itineraries and events, and organize these images properly in firebase.
* What are the hurdles?
  + There is not much documentation on working with images with firebase and React Native.

Gino:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Fixed so the write clears
* What is planned to be done until the next scrum meeting?
  + Implement read from database
* What are the hurdles?
  + It might not work with code reducers

04/13/2018

Attendees: Miguel, Eduardo, Luis, Gino

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on favoriting itineraries and put them under user’s account.
* What is planned to be done until the next scrum meeting?
  + Documentation and work on correctly adding favorite itineraries under user’s account.
* What are the hurdles?
  + Time

Eduardo:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Work on itinerary start and help others
* What is planned to be done until the next scrum meeting?
  + Finish itinerary start and maybe add tag feature
* What are the hurdles?
  + time

Luis:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Began working on functionality to add pictures to itineraries
* What is planned to be done until the next scrum meeting?
  + After completing adding images, I would like to begin to work on sharing itineraries.
* What are the hurdles?
  + The getDownloadURL() firebase function is not returning the url properly. It may be an issue of my implementation.

Gino:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Made reading from firebase possible
* What is planned to be done until the next scrum meeting?
  + Fix code to work with new structure
* What are the hurdles?
  + Lots of bugs

04/16/2018

Attendees: Miguel, Gino, Luis

Start time: 11:00AM

End time: 11:15AM

Miguel:

* How many hours did I work since the last meeting?
  + 17
* What was done since the last scrum meeting?
  + Fix UploadPicture, worked on UserProfile 2.0, and collaborated with team.
* What is planned to be done until the next scrum meeting?
  + Complete poster, documentation, and merge.
* What are the hurdles?
  + Time

Gino:

* How many hours did I work since the last meeting?
  + 12
* What was done since the last scrum meeting?
  + Fixed code with new structure
* What is planned to be done until the next scrum meeting?
  + Improve aesthetics of the app
* What are the hurdles?
  + Styles may cause some errors with the way the code is now

Luis:

* How many hours did I work since the last meeting?
  + 16
* What was done since the last scrum meeting?
  + Worked with Miguel to fix, UploadPicture, worked on refactoring itineraryCreate component to allow users to choose image from device, worked on event forms to allow user to choose image from device.
* What is planned to be done until the next scrum meeting?
  + Finish adding images from event. Work on final documentation
* What are the hurdles?
  + Time management.

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

04/??/2018 (**Do not write on this template. Copy and paste to create a new one)**

Attendees:

Start time: 11:00AM

End time: 11:15AM

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?