**Sprint Planning Meeting Minutes:**

## Sprint 1

1/23/2018

Attendees: Noel Gonzalez

Start time: 10:00 AM

End time: 11:15AM

After discussion, the velocity of the team were estimated to be 8.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story - Setup & Design Database

The team members indicated their willingness to work on the following user stories.

* Noel Gonzalez
* User Story - Setup & Design Database

## Sprint 2

Attendees: Eduardo, Miguel, Luis, Noel, Gino

Start time: 01/30/18 10:25am

End time: 01/30/18 10:25am

After discussion, the velocity of the team were estimated to be 112.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 696 - Create Home Page
* User Story 671 - Create User Profile Page
* User Story 694 - Consolidate Viewing Itinerary features
* User Story 695 - Consolidate Create Itinerary features
* User Story 699 - Create Event Location Hierarchy
* User Story 701 - Guide hub that lists relevant guides
* User Story 702 - A guide template for each guide
* User Story 697 - Homepage interactive map

The team members indicated their willingness to work on the following user stories.

* Eduardo
* User Story 696 - Create Home Page
* User Story 697 - Homepage interactive map

## Sprint 3

Attendees: Miguel, Eduardo, Noel

Date: 02/27/18

Start time: 10:20am

End time: 11:00am

After discussion, the velocity of the team were estimated to be 112.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 713 Redesign Login Page 1.0
* User Story 714 Redesign User Profile 1.0
* User Story 674 Create Option to Add User Profile Picture
* User Story 697 Homepage interactive map

The team members indicated their willingness to work on the following user stories.

* Miguel
* User Story 713 Redesign Login Page 1.0
* User Story 714 Redesign User Profile 1.0
* User Story 674 Create Option to Add User Profile Picture
* Eduardo
* User Story 697 Homepage interactive map
* Noel
* User Story 711 Regions/Prefects/Cities/Itineraries Overhaul
* Gino
* User Story 715 Create and edit blogs (for developers)
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …

## Sprint 4

Attendees: Miguel, Eduardo, Gino, Luis, Noel

Start time: 03/20/18 10:00am

End time: 03/20/18 10:00am

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 674 Create Option to Add User Profile Picture
* User Story 719 Redesign Login Page 2.0
* User Story 720 Redesign User Profile 2.0

The team members indicated their willingness to work on the following user stories.

* Miguel
* User Story 719 Redesign Login Page 1.0
* User Story 720 Redesign User Profile 1.0
* User Story 674 Create Option to Add User Profile Picture
* Eduardo
* User Story 721 Sample itineraries on homepage
* …
* Gino
* User Story 726 Refine and Reformat guides
* User Story 727 Connect guides to database
* …
* Luis
* User Story 731 Implement Create Itinerary
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …

## Sprint 5

Attendees: Eduardo, Gino, Luis, Miguel

Start time: 10:00am

End time: 10:50am

After discussion, the velocity of the team were estimated to be 104.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 724 Manage itineraries.
* User Story 723 Start Itinerary functionality
* User Story 721 Sample itineraries on homepage
* User Story 725 Favorite itineraries
* User Story 720 Redesign User Profile 2.0
* User Story 718 Complete Itinerary Core feature
* User Story 727 Connect guides to database
* User Story 726 Refine and Reformat guides

The team members indicated their willingness to work on the following user stories.

* Eduardo
* User Story 723 Start Itinerary functionality
* User Story 721 Sample itineraries on homepage
* Gino
* User Story 727 Connect guides to database
* User Story 726 Refine and Reformat guides
* Luis
* User Story 724 Manage itineraries.
* User Story 725 Favorite itineraries
* Miguel
* User Story 720 Redesign User Profile 2.0

## Sprint 6

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>
* ...

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …

## Sprint 7

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>
* ...

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …
* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* …