**Sprint Review Meeting Minutes**

## Sprint 1

Attendees: Eduardo, Miguel, Luis, Noel

Start time: 01/30/18 10:25am

End time: 01/30/18 10:45am

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story All

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None

## Sprint 2

Attendees: Eduardo, Luis, Miguel, Noel

Start time: 02/13/18 9:12am

End time: 02/13/18 10:00am

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story 696 - Create Home Page
* User Story 671 - Create User Profile Page
* User Story 694 - Consolidate Viewing Itinerary features
* User Story 695 - Consolidate Create Itinerary features
* User Story 699 - Create Event Location Hierarchy
* User Story 701 - Guide hub that lists relevant guides
* User Story 702 - A guide template for each guide
* User Story 697 - Homepage interactive map

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* None

## Sprint 3

Attendees: Eduardo, Miguel, Noel

Start time: 9:24AM

End time: 10:00am

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story 709 Home page Navigation
* User Story 672 Create Option to Edit User Profile
* User Story 706 Modify User Profile
* User Story 705 Modify Login Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story 674 Create Option to Add User Profile Picture
* How this should be reflected on the user story definition in Mingle:
  + Moved to sprint 4
* User Story 708 Modify Blog/Guide feature
* How this should be reflected on the user story definition in Mingle:
  + Refined to a new user story that was moved to sprint 4
* User Story 710 Modify Itinerary Feature Functionality
* How this should be reflected on the user story definition in Mingle:
  + ?
* User Story 711 Regions/Prefects/Cities/Itineraries Overhaul
* How this should be reflected on the user story definition in Mingle:
  + Refined and moved to sprint 4

## Sprint 4

Attendees: Eduardo, Luis, Gino, Noel, Miguel

Start time: 03/19/18 10:10pm

End time: 03/19/18 11:??pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story 697 Homepage Interactive Map
* User Story 718 Complete Itinerary Core feature
* User Story 713 Redesign Login Page 1.0
* User Story 714 Redesign User Profile 1.0

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story 674 Create Option to Add User Profile Picture
* How this should be reflected on the user story definition in Mingle:
  + Moved to sprint 5
* User Story 711 Regions overhaul
* How this should be reflected on the user story definition in Mingle:
  + Moved to backlog
* User Story 715 Subcategory list
* How this should be reflected on the user story definition in Mingle:
  + Moved to Sprint 5 along with reformatting
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …

## Sprint 5

Attendees: Eduardo, Luis, Miguel

Start time: 9:20am

End time: 10:00am

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story 719 Redesign Login Page 2.0
* User Story 728 Create splash art
* User Story 717 Regions Map
* User Story 722 Link itinerary functionality to firebase

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …

## Sprint 6

Attendees: Gino, Luis, Miguel, Eduardo

Start time: 10:00AM

End time: 11:00AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story 720 Redesign User Profile
* User Story 725 Favorite itineraries
* User Story 723 Start Itinerary functionalities
* User Story 721 Sample itineraries homepage
* User Story 718 Complete Itinerary Core feature
* User Story 727 Connect Guides to Database
* User Story 729 Input Validation for Create Itinerary
* User Story 730 Image Picker for Itineraries

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …

## Sprint 7

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story <Enter the user story number and title>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …
* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …